Minutes of the Building Committee

GHS Music Instructional Space and Auditorium Project

Date:		June 1, 2010

Location:	Staff Development Room, Havemeyer building

Attendees:	Committee Voting Members – Robert Brady, Leslie Cooper, Aris Crist, Bill Kelly, Leslie Moriarty, Joe Ross.

Ex-Officio –  Bob Kavee, Sid Freund.

Other – Stevanie Demko, Rob Goodwin and Javier Salazar from Perkins + Will, Loren Grabinsky from CES, Bob Lichtenfeld, Jeff Spector, Pam Speer, Genny Krob

The meeting was called to order at 7:35 a.m. by Joe Ross, Chairman.

MOTION:  A motion was made by Bill Kelly and seconded by Bob Brady to pay Turner Construction their monthly fee of $5,000.

VOTE:		6 – 0			MOTION APPROVED

MOTION:  A motion was made by Bob Brady and seconded by Leslie Cooper to pay Perkins + Will a revised reconciled amount of $75,116.

VOTE:		6 – 0			MOTION APPROVED

MOTION:  A motion was made by Bill Kelly and seconded by Bob Brady to approve the minutes of the May 4, 2010 building committee meeting.

VOTE:		6 – 0			MOTION APPROVED

The Building Committee discussed the land use agency process.  The GHS MISA application is on the P&Z agenda for the June 1st meeting.

The Building Committee discussed presenting the current design and project budget to the BOE at its June 24, 2010 meeting.  The Building Committee needs BOE agreement to finalize design development and move forward to construction documents.

The BOE Administration reported progress on addressing the Science Wing lights that was a concern of the neighbors.  It is targeting July to make the modifications to adjust the lighting schedule at night.

Perkins + Will gave a presentation on the finishes proposed for the project.  A subcommittee of the Building Committee (Leslie Cooper and Leslie Moriarty) will continue to work with the architect to refine the finishes.   The architect also gave an update on the status of the LEEDS points for the project.

The next regular meeting will be Tuesday, June 15, 2010 at 7:30 a.m. in the Staff Development Room at Havemeyer.  A motion was made and approved to adjourn the meeting at 10:30 a.m.

Respectfully submitted,

Leslie Moriarty					Joe Ross
Clerk							Chairman